| **Date** | **Work Done** | **Changes** | **Evidence** | **Help Required?** |
| --- | --- | --- | --- | --- |
| **26/06/2018** | **Completed my Project Proposal** | After thoroughly checking that I covered everything I completed the proposal. I was satisfied with it. |  | **No** |
| **26/06/2018** | **Started my Project Plan Outline** | Just added all of the things I am going to have to do. I will edit this many times between now and my final submission updating it when I finish tasks. |  | **No** |
| **27/06/2018** | **Completed Feasibility** | Researched all of the information for my economic, legal, technical and legal factor and compiled all the information. To explain my findings and how I overcome problems. |  | **No** |
| **30/06/2018** | **Started my Data Files** | Started complying the data I am going to have to read into my program. |  | **No** |
| **09/09/2018** | **Completed my Survey and published it** | I added all of the questions I wanted. These included boundaries and information about my users preferences. |  | **No** |
| **24/09/2018** | **Completed my UI design** | Took photos of all the positions on the monopoly board and pictures of each die possibilities. |  | **No** |
| **24/09/2018** | **Added comments to my UI** | Added speech bubble comments for my UI, to make it more understandable. |  | **No** |
| **24/09/2018** | **Completed my wireframe User Interface** | Edited my interface so that it was wireframed. This makes it easier to observe for someone who doesn’t understand the UI. |  | **No** |
| **25/09/2018** | **Completed End User information** | Added the information of my end users and their info in a file. |  | **No** |
| **26/09/2018** | **Analysed my Survey Responses** | Checked all of the responses and exported the answers as charts. Compiled my findings into a text file. |  | **No** |
| **27/09/2018** | **Completed my Description of Problem** | I looked at my project proposal to help myself write this and completed it after looking over it a few times, I am satisfied with it currently. Throughout completing my project I will likely have to edit this because I might encounter many so far unknown problems. |  | **No** |
| **27/09/2018** | **Completed my Scope** | Added all the things which will have to be in my program. New things may be added though at some point in development to the list. |  | **No** |
| **27/09/2018** | **Completed my Boundaries and Constraints** | Added all the things which I am going to do to reduce my spec and make the program easier for me to develop. Some new things could be added to my list, at some point in my development. |  | **No** |
| **27/09/2018** | **Finished Functional Requirements** | Added all of the information about the files I am either going to have to read in or output into another file and details about my input validation. |  | **No** |
| **28/09/2018** | **Completed my test plan for now** | I added all of the tests I am going to do when my program is complete to this file and how I am going to complete them. Also my input validation testing has been mentioned. This file is subject to editing further into development. |  | **No** |
| **05/10/2018** | **Started Gantt Chart** | Added all of my dates etc for each task. |  | **No** |
| **09/10/2018** | **Finished my Test Table first draft** | Set up all the columns with the headings |  | **No** |
| **07/11/2018** | **Successfully entered data into program** | I successfully read in all of the data into my program, I have read in all 3 of my data files successfully, from the csv file to my program. |  | **No** |
| **12/12/2018** | **Edited Gantt Chart** | Due to my progress being hindered due to extra curricular activities I have extended my implementation goal another week. |  | **No** |
| **12/11/2018** | **Started implementation** | “ static method cannot be referenced from a static context” this error occured when I was trying to call a method from my super class inside the extended JFrame class. I fixed this by using another instance of the superclass. All of the core components of my programs are complete all the logic calculations etc. All of the buttons and ui have been implemented. I must now make the program work together and more user friendly. |  | **No** |
| **05/02/2019** | **Updated Gantt Chart** | Due to prelims I must extend my implementation goal a further week. |  | **No** |
| **07/03/2019** | **Completed my code** | After many setbacks and different altercations with the UI and extended class. I completed the implementation of my game. |  | **No** |
| **12/03/2019** | **Created my end user survey** | Added all the information from my user/functional requirements to the google form I have made. |  | **No** |
| **27/03/2019** | **Input Validation** | Created a document to clarify what I have done to validate my users input. This shows why they cannot input exceptional data and what stops the user from doing so. |  | **No** |
| **28/03/2019** | **Test Table** | Started adding all of the details of the test I done on my program and the results I got. |  | **No** |
| **02/04/2019** | **Done a second draft on my functional requirements** | Decided I needed a second draft of my functional requirements to add more detail as I have now completed my code and know what my program has done and will do when it runs. All was done to try to achieve my goal mentioned in my project proposal |  | **No** |
| **02/04/2019** | **Started my evaluation** | I have started making my evaluation. |  | **No** |
| **03/04/2019** | **Finished my end-user testing** | Created and sent our the survey for people to complete after they have tried our my program. I have also analysed the results from this survey on my evaluation. |  | **No** |
| **03/04/2019** | **Finished my evaluation** | I have added all of my end user survey data and analysed it in my evaluation, added all of the tests I done and the outcomes etc. Also added an evaluation of my development process and the problems and issues I encounters |  | **No** |
| **04/04/2019** | **Finished the internal**  **Commentary for my program** | Added all of the basic and necessary commentary in my program. Added things explaining what each variable and what each classes does etc. |  | **No** |
| **04/04/2019** | **Finished my TLA** | Added the main operations carried out in my game. And added notes when necessary to explain my decision and assumptions I have made. |  | **No** |