| Task | Time | Target Date | Target Date Met? | Comments |
| --- | --- | --- | --- | --- |
| Initial research and analysis | 3 weeks | 12/10/2018 | Yes | I managed to complete this task in time |
| Project plan | 1 week | 21/09/2018 | Yes | I managed to complete this task in time |
| Interface design | 1 week | 28/09/2018 | Yes | I managed to complete this task in time |
| Requirements specification and test plan | 4 weeks | 12/10/2018 | Yes | I managed to complete this task in time |
| Program/data structure design | 4 months | 21/02/2019 | No | I did not manage to complete this task in time |
| Implementation | 4 months | 21/02/2019 | No | I did not manage to complete this task in time |
| Testing | 2 weeks | 21/03/2019 | No | I did not manage to complete this task in time |
| Evaluation | 1 week | 05/04/2019 | Yes | I managed to complete this task in time |
| Final submission | 1 week | 23/04/2019 | Yes | I managed to complete this task in time |